WEEKLY REPORT and MEETING AGENDA

Report #: 	2			Project Name: Emergency Response Mapping Sphere

Date: 		3/2/2026		Prepared by:	Antony Quach and Brandon Le

Agenda for the meeting

- Ask professor/TA if we can acquire an IMU sensor (MPU 6050) from CSCE 462 lab kits

- Concern on IMU sensor and Multiplexer pin conflict or feasible ways to connect

- Software task delegation

- Needs on modifying shell via Solidworks and other components to account

Overall accomplishments since last meeting

- All components (except IMU/accelerometer) now acquired.

- Decision on numbers of NoIR cameras to implement given specific purpose (All 3)

- Power bank arrived (Yet to test)

- Pi 4 setup with Legacy OS Bookworms completed and documented

- Camera port and relevant libraries/softwares tested successfully (Streamed via VLC media player)

Tasks completed by each team member since last meeting

| Task description | Assigned to | Completed? |
| --- | --- | --- |
| Contact Computer Graphics professor on Gaussian Splatting methods | Antony | yes |
| Raspberry Pi Imager Software installation | Everyone | yes |
| Pi 4 setup and camera testing | Antony | yes |
| Remaining components pickup from TA | Brandon | yes |
| IMU pin connection with Multi-cam Adapter | Antony & Josh | no |

Plans for next period

- Discuss ways to implement IMU sensor in consideration of multiplexer taking same pins

- Attempt to test camera multiplexer (Attempt multiple camera streaming)

- Delegate role-specific tasks and research amongst software

- Setup Solidworks and measure out Pi 4 and IMU sensor

- Discuss on timeline (Finishing code, initial testing, order other 2 IR cameras)

- Further look into how Jack implemented Gaussian Splatting and pipeline

Task assignment per team member (to be completed before the next meeting)

| Task description | Assigned to |
| --- | --- |
| Implement initial Gaussian Splatting algorithm | Brandon |
| Test previous team’s remaining cameras for multiple str | Antony |
| Discuss with Antony on setting Pi 4 and IMU sensor to be secured in shell | Kiet |
| Try to set up cloud service/host (SImilar to previous team) | Josh |
| Implement initial camera-cutting algorithm | Hai Yen |

Project management status

- Hardware Ordered

- Raspberry Pi installation

- Camera and Raspberry Pi have been tested

Minutes from previous meeting

Please be thorough, a bullet list of 2-3 single-liners is not sufficient

During the previous meeting, the team met in SCC in order to start setting up the Pi 4 OS using the Imager software. The primary objective of this session was to prepare a clean and consistent operating system environment across all development boards. All team members were responsible for installing the Imager software on their personal machine to ensure everyone could independently flash and configure SD cards moving forward. Using the Imager, we installed the latest stable 64-bit Raspberry Pi OS onto a microSD card, verified the image integrity, and configured essential settings such as SSH access and network credentials to streamline headless operation.

After successfully booting the Raspberry Pi 4, we proceeded to install the required system updates and core libraries needed for our project. This included enabling the camera interface, updating firmware, and installing relevant packages for camera control and computer vision development. We connected and tested the Wide NoIR camera module to confirm proper hardware recognition and driver compatibility. Using test capture commands and preview tools, we verified image clarity, field of view, and low-light performance. The module functioned reliably without configuration issues, and image quality met our project requirements.

Based on the successful testing results and hardware compatibility, the team concluded that this camera model is suitable for our throwable scanner system. There is now confidence that ordering two additional Wide NoIR camera modules of the same brand and specification will provide consistent performance across all units and simplify integration moving forward.