WEEKLY REPORT and MEETING AGENDA

Report #: 	3			Project Name: Emergency Response Mapping Sphere

Date: 		3/23/2026		Prepared by:	Brandon Le

Agenda for the meeting

- Weight distribution of battery → 290 grams with just shell and battery

- Speed and quality of camera switching

Overall accomplishments since last meeting

- Determined NoIR camera quality, fire rescue application is possible

- Determined gpu provider

Tasks completed by each team member since last meeting

| Task description | Assigned to | Completed? |
| --- | --- | --- |
| Gyroscope based orientation pseudocode | Josh | yes |
| Determining gpu server provider | Josh/Brandon | yes |
| Tested NoIR cameras in smoke environment | Hai Yen/Antony | yes |
| Testing multi camera adapter | Antony | yes |

Plans for next period

- Create a script to automate camera switching

- Write Gyroscope code

- Bit-banging

- 3D print new shell

- Current calculation (2 csi cameras vs 3 usb cameras vs old design)

- Change battery

Task assignment per team member (to be completed before the next meeting)

| Task description | Assigned to |
| --- | --- |
| 3D print new shell | Kiet |
| Gyroscope code | Josh |
| CDR report | All |
| Camera Switching | Haiyen |
| Bit banging | Brandon |
| Look into Gaussian Splatting Testing + Test w/ photos? | Antony |

Project management status

- Task delegation is clear

- Communication is effective

Minutes from previous meeting

Please be thorough, a bullet list of 2-3 single-liners is not sufficient

Over spring break, the team was divided into tasks that could feasibly be done in order to maintain productivity. One subteam was tasked with finding a GPU provider while the other was tasked with testing the hardware we already had.

After thorough research, the ideal specs were determined for the GPU provider. There were a lot of factors that we were looking for in order to make the pricing worth it, primarily bandwidth and proximity to us.  However, we could not find any suitable GPU providers that were available. We pivoted to use a teammate’s laptop since it already has a powerful GPU and won’t cost us anything.

After careful consideration, a clear cut method was defined to test the NoIR camera in a smokey environment. It was compared to a regular camera used by the previous group and both were placed in a plastic box. The criteria for comparison was based on how many incense sticks were used (to create the smoke), how well it can detect black and white strips in front of it (to determine contrast),  and how well everything could be seen in the dark. NoIR was determined to clearly be much better than the regular camera and could be effectively used for a burning building.