WEEKLY REPORT and MEETING AGENDA

Report #: 	4			Project Name: Emergency Response Mapping Sphere

Date: 		3/30/2026		Prepared by: Josh Wu, Antony Quach

Agenda for the meeting

- Due to not having a magnetometer to reduce cost, we cannot know orientation without some initial known position. Being placed on the ground for 1 second to initialize will fix this, but is this too long?

- Camera switching algorithm tweaking to minimize latency and maximize coverage

- Status on 3D printed shell?

- 3DGS Initial Testing (3D Mapping via Gaussian Splatting and SLAM) via Images

- Further task delegation and work reorganization

Overall accomplishments since last meeting

- Finished initial script for gyroscope (still needs testing)

- Finished initial implementation on camera switching test (capture_test.py)

- Conducted 4 rounds of trial and iterations with recorded latency

Tasks completed by each team member since last meeting

| Task description | Assigned to | Completed? |
| --- | --- | --- |
| Camera cutting code | Josh | yes |
| Bitbanging software | Josh | yes |
| Initial camera switching implementation | Antony & Hai Yen | yes |
| Continued camera switching optimization via trials | Antony | yes |

Plans for next period

- Connect gyroscope in hardware

- Continue optimizing camera switching script until latency is minimized as much as possible and frames can be captured more efficiently

- Finalize status on 3D printed shell

- Work on Gaussian Splatting and SLAM

Task assignment per team member (to be completed before the next meeting)

| Task description | Assigned to |
| --- | --- |
| Solder gyroscope | Josh |
| Look in starting Gaussian Splat/SLAM testing via images | Brandon |
| Finalize 3D print design or iterate shell to account IMU (gyroscope) | Kiet |
| Continue optimizing camera switching script | Antony |
| Assist Josh in soldering gyroscope | Kiet |

Project management status

- Task delegation is clear but some teammates are idle due to hardware constraints

- Communication is clear and effective

Minutes from previous meeting

Please be thorough, a bullet list of 2-3 single-liners is not sufficient

Since the last meeting, tasks from both software and hardware teams were delegated, such as bit-banging for the IMU sensor, and implementing a camera cutting code. On the hardware side, updates were given on the 3D shell on how to secure the Pi board + multiplexer and eventually the IMU (gyroscope) and testing for camera-switching began. Through four repeated trials and iterations, latency for camera switching, frame capturing, and total latency was recorded to evaluate the efficiency in capturing as much environment in a short period of time. It was also planned to eventually start implementing a Gaussian Splatting script by testing with multiple images from different views or angles of the same environment.