WEEKLY REPORT and MEETING AGENDA

Report #: 	5			Project Name: Emergency Response Mapping Sphere

Date: 		4/5/2026		Prepared by: Antony Quach

Agenda for the meeting

- USB cameras vs Pi Zero (Hardware solution)

- Gaussian Splatting implementation status

- Evaluate project timeline

Overall accomplishments since last meeting

- Camera Switching optimized as best for current hardware (3.58s for 16 frames)

- Gyroscope soldered to header

- Gaussian splatting + MASt3r SLAM implementation in progress

Tasks completed by each team member since last meeting

| Task description | Assigned to | Completed? |
| --- | --- | --- |
| Camera switch optimization | Antony & Hai Yen | yes |
| Solder gyroscope component to header | Josh | yes |
| Implement Gaussian Splatting | Kiet & Brandon | no |
| Implementing MASt3r SLAM | Kiet & Brandon | no |
| Finalize 3D print design or iterate shell to account IMU (gyroscope) | Kiet | no |

Plans for next period

- Finalize hardware solution/next step (Implementing USB camera or new Pi Zero 2W)

- Focus on MASt3r SLAM + Gaussian Splat implementation

- Complete gyroscope and camera cutting test

Task assignment per team member (to be completed before the next meeting)

| Task description | Assigned to |
| --- | --- |
| Print Shell | Kiet |
| Start Object Detection | Antony & Hai Yen |
| Finish implementing Gaussian Splatting | Josh & Brandon |
| Evaluate gyroscope testing and debugging | Josh |

Project management status

- Communication is clear and effective

- Software team may need more overseeing and focus

- 3D shell is least current priority due to backlog on software side

- Hardware system requires additional evaluation

Minutes from previous meeting

Please be thorough, a bullet list of 2-3 single-liners is not sufficient

During the previous meeting, the main topic and concern was the capture rate of the system, being ~3.58 seconds for 16 frames. This proved to be a fatal setback due to how slow environment capturing would be in first-response situations. The cause of this fatal result came from specifically the hardware system. First, while the solution to multiplexing multiple cameras to one single Pi 4 was to use an Arducam Multi-cam Adapter V2.2 board, cameras can only be used sequentially rather than simultaneously. This meant that to capture photos of the environment, the cameras must be able to switch extremely fast as the device is in motion. The next constraint is the software, where libcamera requires a full process to initialize, configure camera settings, and be released, introducing another delay that cannot be bypassed or else it locks up camera resources. One solution to address this was to use hardware switching via GPIO pins or I2C switching to bypass camera switching overhead. However, this approach failed because the library libcamera doesn’t follow I2C mux changes, essentially meaning that even if the hardware switches camera, the software won’t recognize it because it always locks onto a specific camera during initialization.

As a result, the current two solutions to be looked into are to either use an additional Pi Zero 2W board, or buy a USB camera as the Pi Zero 2W’s that belong to the previous team seem to not be functional.