WEEKLY REPORT and MEETING AGENDA

Report #: 	6			Project Name: Emergency Response Mapping Sphere

Date: 		4/12/2026		Prepared by:	Antony Quach

Agenda for the meeting

- Project demonstration

- Timeline on system testing

Overall accomplishments since last meeting

- Pi Zero 2 Ws all set up with Raspberry Pi OS Lite 32-bit

- MAST3R Camera Client set up in all 3 Pi’s

- 3D shell CAD design completed to accommodate

- Gyroscope works for Pi 4

- Image to 3D model function is working

Tasks completed by each team member since last meeting

| Task description | Assigned to | Completed? |
| --- | --- | --- |
| Object Detection | Antony, Hai Yen | yes |
| 3D shell CAD design | Kiet | yes |
| Pi Zero 2 W’s setup | Antony | yes |
| MAST3R Camera Client setup (3D Mapping) | Josh | yes |
| Image->3D model function | Josh | yes |

Plans for next period

- Get the 3D shell printed

- Finalize system’s power setup

- Verify gyroscope algorithm

- Devise a plan to implement YOLO into system

- Devise a plan to incorporate viewer (How to view the model)

- Assemble entire device into 3D-printed shell

Task assignment per team member (to be completed before the next meeting)

| Task description | Assigned to |
| --- | --- |
| Setup web model viewer | Josh |
| Update IMU Script for 3 RPi design | Josh |
| Explore location mapping of YOLO detected entities | Kiet |
| Try using WSL to run dependencies for Gaussian Splatting | Brandon |
| Continue optimizing object detection | Hai Yen, Antony |
| Assemble device | Everyone |

Project management status

- Hardware system is finalized

- Testing and assembly timeline planned

- 3D shell is now part of top priority in order to start testing

Minutes from previous meeting

Please be thorough, a bullet list of 2-3 single-liners is not sufficient

From the previous meeting, the main topics were finalizing the device’s hardware setup to meet the capturing performance necessary for first-response uses, status on object detection and 3D-model generation, and most importantly, the timeline on getting the 3D-printed shell and system testing (camera cutting, model generation and accuracy).

In order to address the hardware limitation of the Arducam Multi-cam Adapter that limits capture speed, two options were provided to address the slow capture frame: USB cameras for the Pi 4 and using separate Pi Zero 2 W. While USB cameras are cheap and are easy plug-in and use, we decided to revert back to the previous team’s hardware setup that utilizes three independent pi processes due to time and budget constraints. With little time, the pi zero 2 W is a known implementation that guarantees actual parallel processing while being able to utilize the already-bought NoIR camera modules.

Lastly, we discussed the timeline on getting the 3D-printed shell acquired, remaining hardware implementations, and the software tasks to do before we could begin actual testing and debugging. These included connecting gyroscopes to the Pi’s, imaging both Pi Zero 2 W’s, initial testing on gyroscope script, and assembling the hardware system into shell (this includes soldering and screwing components).