WEEKLY REPORT and MEETING AGENDA

Report #: 	7			Project Name: Emergency Response Mapping Sphere

Date: 		4/21/2026		Prepared by:	Antony Quach & Hai Yen Nguyen

Agenda for the meeting

- Testing timeline

- Hardware evaluation

- Object detection implementation

- Demo pipeline

Overall accomplishments since last meeting

- 2 versions of the 3D Shell printing was completed

- Object detection pipeline with server is working

- Popup for object detection works with displayed images

- Camera cutting algorithm completed and tested

Tasks completed by each team member since last meeting

| Task description | Assigned to | Completed? |
| --- | --- | --- |
| Object Detection Pipeline | Antony, Hai Yen | yes |
| Printed 3D shell CAD design | Kiet | yes |
| Pi Zero 2 W’s setup | Antony | yes |
| MAST3R Camera Client setup (3D Mapping) | Josh | yes |
| Image->3D model function | Josh | yes |
| Camera cutting algorithm tested | Josh | yes |
| Primitive API throughput optimization | Josh | yes |
| Created scripts for 4 different benchmarks for imaging | Brandon | Yes |

Plans for next period

- Finalize demo strategy

- Finalize incorporating all the components into one system

- Assemble entire device into 3D-printed shell

Task assignment per team member (to be completed before the next meeting)

| Task description | Assigned to |
| --- | --- |
| Assemble device | Everyone |
| Integrate the object detection popup into the 3D gaussian viewer | Hai Yen, Antony |
| Test more in depth with the 4 different benchmarks for imaging | Brandon |

Project management status

- Final shell assembly needs to verify that components fit as intended and that it passes all the outlined requirements

- All individual components and systems are working but still need to mesh everything together

Minutes from previous meeting

Please be thorough, a bullet list of 2-3 single-liners is not sufficient

Since the previous meeting, a major accomplishment is that the full object detection pipeline has been successfully set up and is now working. The system is able to process captured images and output annotated results, and the popup viewer for displaying these detections is also fully functional. This confirms that the detection and visualization parts of the project are now integrated and working together as expected.

On the hardware side, two new versions of the 3D-printed shell have been completed. These updated designs aim to improve the fit and organization of internal components as well as be more sturdy than the previous print. With these new prints ready, the next step is to reassemble the ball by placing all components back inside, including cameras and other hardware, and making sure everything is properly secured while also passing requirements.

Lastly, the team talked about moving into the next phase of the project, which is full system assembly and testing. This includes rebuilding the device using the updated shell and verifying that both the hardware and software components work together correctly. Future work will focus on testing performance, identifying any issues, and continuing debugging to improve reliability.